## Slide 1: User Interface Requirements in the Real World Experiences and Lessons Learned
Robert Nicholson
bob-n@wygk.com

## Slide 2: “Requirements” Mix
User Interface
  Design, Interface Elements, etc
User Experience
  Data Model, Process (Context)
Specific Functionality
Use Cases
Devices & Platforms
Performance

## Slide 3: “Requirements” Phases
Pre-Project:
  Research Requirements from scratch
  RFP (Request For Proposal) *
  Marketing Requirements
Project Initiation
  Requirements Gathering / Refining
In-Progress Project Review(s)
  Change Requirements
Web / Desktop Applications / Mobile Apps
  Different Release Cycles

## Slide 4: Why Requirements are WRONG (1)
Wrong People
  Managers, administrators, executives
  Limited understanding of the problem
  No UI / UX expertise (and haven’t seen this talk!)
Mix of People *
  Different goals
  Lack of priorities and process

## Slide 5: Why Requirements are WRONG (2)
Wrong Problem
  Focus on “Pain Points” rather than business priorities
  Focus on legacy systems rather than future
    (There are always legacy systems)

## Slide 6: Why Requirements are WRONG (3)
Copying Other Applications
  Often not appropriate
    Example: selection spinner
  Interface Pizza
  Backward-looking (legacy and technology*)

## Slide 7: Why Requirements are WRONG (4)
Lack of Technology / Industry Knowledge
  (Not knowing what is possible)
  Geolocation
  Image recognition
  Audio Input
  Language translation
  Expert Systems / artificial intelligence
  Back-end database verification services

## Slide 8: Getting Good Requirements (1)
Understand the Basics:
  Use Questionnaires or Interviews
  Likes and Dislikes (especially useful for UI)
  Colors and fonts (preferences, company standards)
  “Mood” (professional, efficient, fun)
  Language(s)
  Target Users (age, gender, education, training)
Review Documentation and Training Materials
Engage Actual Users (understand workflow, but keep priorities in mind)
Observe the System End-to-End
Question, Question, Question (Why?)

## Slide 9: Getting Good Requirements (2)
Write (or re-write) Requirements
  Create Use Cases
  Validate with Users and Decision Makers
Build prototype (wireframe tools, prototyping tools, RAD tools, web) and validate
  May require multiple iterations
Actual User Testing, A/B Testing
Plan for Documentation, Help, Messages and Training
UI Transition Plan
  Leverage Legacy Learning
  Some Users Will Resist Change
  Incremental Change Sucks!
Bottom Line: Redevelop the Requirements

## Slide 10: Pre-Project Requirements
Need to Commit Based on Bad Requirements
Minimize the Risk:
  Make a Conditional Commitment
  Specify Requirements Gathering Phase
    Require access to users and systems
  Allow Time and Budget for Changes
May Cost You Jobs! (But may get you better jobs)
  Filter out problem clients

## Slide 11: Getting Buy-In
You are asking your clients to “buy in” to investing more time and $$$ in requirements
Educate your clients:
  Present UI design principles
  Identify the information you need
  Explain where the requirements fall short
A well-written handout (with citations) on the process can help establish your credibility

## Slide 12: Requirements Management
Requirements evolve in the course of the project
Need to control and limit the changes
  Requires People Management / Project Management
Insist on a Single Authoritative Contact
  Assemble input from multiple people
  May not be decision maker, but must have direct access to decision maker
  You still need access to actual users
Put Everything in Writing
  Meeting minutes
Get Everything in Writing (including approvals)
Timetable for Requirements Review by Client

## Slide 13: Summary
Take Charge of Requirements
Have a Plan for Requirements
  Determine business priorities
  Survey basic requirements
  Review documentation
  engage users
  view end-to-end system
  incorporate knowledge of IU/UX technology & best practices
Inform Client of Need for Interface Review & Update
Schedule and Budget for mid-project Interface Review(s)
Plan for Documentation and Training
Plan for Interface Transition / Rollout

## Slide 14: Working with Graphic Designers Experiences and Lessons Learned
Robert Nicholson
bob-n@wygk.com

## Slide 15: Design is Important
Graphic Design is Critical to Success
  Especially in Consumer Applications
You are not a Graphic Designer
  Designers spend years studying color theory, layout, typography, iconography, graphic development tools, etc.
Design Fashions and Styles change
  Magazines: by decade; web: by year
  Current: Infinite pages, video backgrounds

## Slide 16: Trust Your Designer
Set Individual Preferences Aside
Choose a Designer based on review of past work
Make sure Designer understands requirements
    Provide wireframes and list of screen types
Tell designer what you need
  Unflattened Photoshop files, sized icons, font and color specifications, CSS files, etc.
Get early designs and refine
Incorporate graphic design in prototypes
As far as possible, isolate design from code (e.g. css, WordPress themes)